QBE Operating Procedure

Critical & High Vulnerability Remediation — Board Executive Summary

| Document ID | QBE-OPEX-VULN-001 | Version | 1.0 — Board Submission Draft |
| --- | --- | --- | --- |
| Owner | Head of Cyber Security & CISO Office | Effective Date | On Board approval |
| Approver | Board Risk Committee | Next Review | 12 months from effective date |
| Classification | Internal — Restricted | Regulatory Basis | APRA CPS 234, CPS 230, Privacy Act, PCI DSS |

1.  Executive Summary

QBE treats every Critical and High vulnerability — whether identified through penetration testing, credible external detection or zero-day disclosure — with the same urgency and discipline as a major incident. Critical findings are managed as P1, High as P2, with a Major Incident Management response initiated within 24 hours. The default position is full remediation; risk-acceptance is exceptional, governed and explicitly endorsed by Line 2. Every step is captured in Insight as an audit-defensible single source of truth, providing the Board and APRA with consistent, evidence-based assurance.

2.  Purpose & Scope

Purpose: Establish a consistent, accelerated and audit-defensible response to Critical and High vulnerabilities that protects QBE’s systems, customer data and regulatory obligations.   Scope: All QBE applications, platforms and infrastructure, executed across Technology, Cyber Security (Line 2), Architecture, Risk and Business stakeholders.

3.  Governance & Accountability (RACI)

| Accountable (A) | Responsible (R) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- |
| Chief Information Security Officer (Line 2) | Incident Commander; Platform & Application Owners; Engineering | Architecture; Risk; Penetration Testing; Business Owners; Legal & Privacy | Board Risk Committee; Executive Leadership; APRA (per CPS 234 thresholds) |

4.  End-to-End Workflow

Major-incident driven, whole-of-organisation response  |  APRA CPS 234 & CPS 230 aligned

| PHASE 1 — DETECT & MOBILISE |  |  | PHASE 2 — VALIDATE, ASSESS & TREAT |  |  | PHASE 3 — DELIVER, ASSURE & CLOSE |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Detect Pen test or credible external detection | 2. Classify Critical → P1 High → P2 Raise Insight issue | 3. Mobilise MIM ≤ 24 hours Incident Commander War room | 4. Validate Reproduce safely; confirm exploit path; deterministic | 5. Assess Risk Data sensitivity, exposure vectors, mitigating controls | 6. Treatment Remediate by default Risk-accept = exception (Line 2) | 7. Design & Build Architecture review; business endorsement; secure build & test | 8. Deploy Controlled change; backout plan; prod validation | 9. Close Evidence pack; Line 2 endorsement; Insight closure |
| Accountable parties • Incident Commander (Technology) — drives end-to-end • Cyber Security (Line 2) — independent oversight • Platform & Application Owners — technical execution • Engineering, Architecture, Testing — solution delivery • Business stakeholders — impact & commercial input |  |  | Accountable parties • Penetration Testing — re-engaged for validation • Cyber Security (Line 2) — risk challenge & endorsement • Risk function — residual risk position • Architecture — solution review for any deviation • Business Owner — formal ownership of risk decision |  |  | Accountable parties • Engineering — secure build & non-prod testing • Change Management — urgent / emergency change path • Cyber Security — independent post-deploy validation • Line 2 Risk — formal endorsement prior to closure • Insight — single system-of-record for evidence |  |  |
| Mandatory control gates ▪ Insight issue raised & classified within 24 hrs ▪ Incident Commander appointed; war room stood up ▪ Stakeholder roster confirmed (Tech, Cyber, Risk, Biz) ▪ Single source of truth established in Insight |  |  | Mandatory control gates ▪ Finding formally validated (confirmed / false positive) ▪ Residual risk position documented in Insight ▪ Default = remediate; deviation needs Line 2 + Arch ▪ Business owner formally accepts treatment approach |  |  | Mandatory control gates ▪ Independent testing confirms exploit no longer possible ▪ Controlled deployment with backout & monitoring ▪ Post-prod validation by Cyber Security ▪ Evidence pack complete before Insight closure |  |  |
| PERSISTENT GOVERNANCE — runs across all phases Insight tracking · Technology & Risk Forum reporting · Executive escalation for Critical issues · Board-level visibility · APRA CPS 234 incident notification thresholds applied Aligned to: APRA CPS 234 (Information Security) · CPS 230 (Operational Risk Management) · Australian Privacy Act · PCI DSS where in scope |  |  |  |  |  |  |  |  |

5.  Operating Process Stages

| # | Stage | Key Activities & Control Objectives | Accountable | SLA / Gate |
| --- | --- | --- | --- | --- |
| 1 | Detect & Classify | Penetration test or credible external finding triggers classification: Critical → P1, High → P2. Insight issue raised as system of record. | Cyber Security; Tech Ops | On detection |
| 2 | Mobilise MIM | Major Incident Management response initiated. Incident Commander appointed; war room established with structured governance, cadence and single source of truth. | Incident Commander (Tech) | ≤ 24 hours |
| 3 | Validate | Controlled reproduction in safe environment; verification of exploit path and data-exposure potential. Pen testers re-engaged where needed. Outcome: confirmed, false positive, or re-scoped. | Cyber Security; Pen Test | Deterministic, evidence-based |
| 4 | Assess Risk | Business-impact and residual-risk assessment: data sensitivity (PII / financial), exposure vectors, exploit likelihood, system criticality and effectiveness of existing controls. | Risk; Cyber; Business Owner | Risk position in Insight |
| 5 | Treatment Decision | Default is full remediation. Risk-acceptance or compensating controls require formal architecture review, Cyber Security (Line 2) challenge, explicit business ownership and governance-forum approval. | Line 2 Cyber; Architecture; Business | Exception path only |
| 6 | Design, Build & Endorse | Architecture & security design review. Business endorsement of trade-offs. Secure development; functional, regression and targeted security testing in non-production. | Engineering; Architecture; Business | Independent test sign-off |
| 7 | Deploy | Controlled change (urgent / emergency) with defined backout and enhanced monitoring. Post-deployment validation in production confirms remediation and stable behaviour. | Change Mgmt; Engineering; Cyber | Prod validation evidence |
| 8 | Close & Assure | Comprehensive evidence pack: finding, validation, residual risk, design, build, test, deploy. Independent Cyber Security confirmation and Line 2 Risk endorsement before Insight closure. | Cyber Security; Line 2 Risk | Audit-defensible pack |

6.  Risk Treatment Principle

Default position — full remediation. Risk-acceptance or reliance on compensating controls is exceptional and requires: (i) formal architecture review, (ii) Cyber Security (Line 2) challenge and endorsement, (iii) explicit business ownership, and (iv) approval through the appropriate governance forum. Every deviation is justified, traceable and reportable.

7.  Evidence, Reporting & Escalation

Evidence pack: finding, validation, residual-risk, design, build, test and deploy artefacts — held in Insight and independently verified by Cyber Security prior to closure.   Reporting: Critical and High items tracked in Insight; reported through Technology and Risk forums; escalated to executive leadership; Board Risk Committee receives quarterly portfolio reporting and out-of-cycle notification where material.   Regulatory notification: triggered where confirmed vulnerabilities meet APRA CPS 234 thresholds or constitute an eligible data breach under the Privacy Act.

8.  Regulatory Alignment

| Regulatory / Standard | How this procedure demonstrates compliance |
| --- | --- |
| APRA CPS 234 — Information Security | Defined roles, timely identification, containment and remediation of information-security incidents; evidence-based controls; notification thresholds applied where breaches meet CPS 234 criteria. |
| APRA CPS 230 — Operational Risk | Structured incident response, end-to-end accountability, impact to critical operations consciously assessed, tolerances respected, lessons captured into the operational-risk profile. |
| Australian Privacy Act | Data-sensitivity assessment mandatory; eligible data-breach assessment triggered where PII exposure is confirmed; notifiable data-breach process invoked where thresholds are met. |
| PCI DSS (where in scope) | Cardholder-data environment vulnerabilities treated under the same major-incident pathway, with PCI-specific scoping, scanning evidence and remediation timelines maintained in Insight. |

9.  Approval

| Recommended by — CISO | Endorsed by — Chief Risk Officer | Approved by — Board Risk Committee |
| --- | --- | --- |
| Name: Signature: ____________________ Date: | Name: Signature: ____________________ Date: | Chair: Signature: ____________________ Date: |